PRT582 Project Group Forming

Group Forming (not more than 4 people with 1 being external)

Group Name: Warehouse Inventory

Group Members

| First Name | Last Name | Student No. | Email |
| --- | --- | --- | --- |
| Synthia | Islam | S375728 | S375728@students.cdu.edu.au |
| Hussein | Salami | S371192 | S371192@students.cdu.edu.au |
| Muhammad Asad | Nawaz | S380509 | S380509@students.cdu.edu.au |
| Musrat | Jahan | S380098 | S380098@students.cdu.edu.au |

Organize and plan the project.

Coordinate team activities, set deadlines, and ensure timely progress.

Facilitate communication between each member.

Help each other if someone needs it.

Ensure different components of the system work seamlessly together.

Conducting rigorous testing with different tools to ensure the system’s reliability and efficiency.

Briefly write down how each of you can contribute to the team.

Risk Management

Impact: Acceptable, Tolerable, Unacceptable, Intolerable

Likelihood: Likely, Moderate, Unlikely, Rare

Strategies: Avoid, Reduce, Transfer, Accept

| Risks | Impact | Likelihood | Strategies |
| --- | --- | --- | --- |
| Poor Communication | Tolerable | Likely | Reduce |
| Uneven Work Distribution | Unacceptable | Moderate | Transfer |
| Conflicts Within the Team | Tolerable | Moderate | Reduce |
| Missed Deadlines | Unacceptable | Likely | Avoid |
| Loss of Key Team Member | Intolerable | Moderate | Transfer |
| Insufficient Resources | Unacceptable | Moderate | Reduce |
| Lack of Skills in Key Areas | Unacceptable | Moderate | Reduce |
| Project Scope Expansion | Tolerable | Moderate | Avoid |
| Members’ Non-Compliance Issue | Unacceptable | Moderate | Transfer |

Team Leader

A team leader is needed for this project to coordinate the team. Choose a team leader and write how you are going to lead this team

Team Leader: Synthia Islam

Leadership Plan:

1. Establish Clear Objectives and Goals and set milestones.

2. Effective communication through Microsoft Team and WhatsApp, schedule regular meetings to discuss progress, address issues, and ensure alignment.

3. Allocate tasks based on each team member’s strengths and expertise

4. Resolve conflicts if there are any.

5. Review the risk management plan and proactively address any emerging risks. Develop contingency plans for high-impact risks to minimize disruptions to the project.

Submit this form the to the discussion board on project group forming