A. Planning and Automated Testing

- Prepare a test automation plan and carry out the plan for the next 4 weeks.

- Research different types of test automation tools you can use for you project

- Setup automated testing and ensure it meets all the functional requirements

1. A test automation plan for the next 4 weeks:

Week 1: Planning and Research

Objective: Define test automation strategy and research automation tools.

- Identify test cases suitable for automation (e.g., login, inventory management, adding/deleting items).

- Prioritize tests that are critical and frequently executed.

- Define the scope: Which features should be tested, which types of tests (e.g., unit, functional, regression)

- Research test automation tools based on your project requirements (see research below).

- Choose a tool that supports PHP (since your project is PHP-based), integrates with your existing framework, and fits your test automation needs.

- Document the test strategy: Define objectives, timelines, tools, testing environments, and roles.

Week 2: Test Script Development

Objective: Create the first set of automated test scripts and set up the test environment.

- Set up the test environment: Install and configure the selected automation tool.

- Ensure integration with your version control (e.g., Git) for maintaining test scripts.

- Write test scripts for high-priority functional test cases (e.g., user login, adding new inventory items).

- Use data-driven testing where applicable (e.g., test different products, categories).

Week 3: Execute and Review Tests

Objective: Run automated tests and evaluate the results.

- Execute the tests: Run the automated tests for critical functionality.

- Ensure that tests run smoothly in various environments (e.g., local, staging).

- Review test results: Identify failed test cases, investigate failures (e.g., script errors, environment issues).

- Create a report: Summarize the results, categorize defects (if any).

- Refine test scripts, fixing any bugs or issues identified.

- Expand the test coverage if possible (add more automated tests)

Week 4: Maintenance and Expansion

Objective: Finalize test scripts and maintain automation suite.

- Review and update the test automation suite: Ensure it meets all functional requirements.

- Implement reusable components in test scripts (e.g., login function).

- Expand the test suite to cover other areas like regression testing, ensuring the existing functionality isn't broken with new features.

- Implement CI/CD integration (if applicable) to run automated tests on each build

2.  Different types of test automation tools for Warehouse Inventory system project

As a black-box tester, focus is on verifying the functionality of the warehouse inventory system without looking at the internal code structure. test the system based on the requirements and expected outcomes, using tools and techniques that help ensure the application works as intended from an end-user perspective. Here’s a selection of tools and methods that can use for a PHP-based warehouse inventory project:

1. Functional Testing Tools: Robot Framework

Automates browser interactions to test the web interface of PHP application. create scripts to simulate user actions like logging in, adding inventory, and generating reports.

2. Performance Testing Tools: Apache JMeter

Simulates multiple users interacting with the system to test how well it handles load and performance under stress.

3. Security Testing Tools: OWASP ZAP

An open-source tool for identifying security vulnerabilities in web applications. It performs automated scans and provides detailed reports.

4. API Testing Tools: Postman

Ideal for testing RESTful APIs. create requests to your API endpoints and validate responses, ensuring that the API functions as intended.

5. UI/UX Testing Tools: BrowserStack

Allows to test web application across various browsers and devices to ensure it works consistently.

6. Test Management Tools: TestRail

A web-based test management tool that helps organize and manage your test cases, track test results, and generate reports.

7. Mocking and Service Virtualization Tools: WireMock

Allows to mock HTTP services, providing simulated responses for testing scenarios without needing the actual service.

8. Continuous Integration/Continuous Deployment (CI/CD) Tools: Jenkins

An open-source automation server that can trigger automated tests and integrate with various testing tools to ensure continuous quality.

9. Documentation and Reporting Tools: Jira

Track test issues and integrate with test management tools to report and document testing efforts.

10. Exploratory Testing

While not a tool, exploratory testing is a manual approach where test the application without predefined test cases, exploring its functionality to find potential issues.